## Slide 1
Astrion
Progress update
Week of May 25, 2026 — for Dad
14 commits · three arcs · one new kernel substrate

## Slide 2
Two tracks running in parallel
Same codebase. Different shipping horizons.
v1.0
AI-native desktop on Linux
Ships Dec 21, 2026
Phase 1: closed this week
Phase 2: ahead of schedule
55 skills in marketplace
Self-mod sandbox: GREEN
v2.0
real OS kernel (bare metal)
Multi-year timeline
Substrate: GREEN this week
Boots in QEMU end-to-end
Path: GRUB → long mode → C
Eventually written in Rust
Slide 2 of 9

## Slide 3
v1.0 — Phase 1 closed
Self-modification sandbox passed the 24-hour soak test.
9/10
soak cycles
byte-identical clean
1 failure was a low-battery flake, documented honestly
55
skills in the
marketplace
up from 20 last week — every one parse-validated
17
real bugs caught
by self-audit
4 eval bypasses, 1 missing LICENSE, 12 doc drifts
Slide 3 of 9 · commit 93550f5: M8.P5 GREEN verdict

## Slide 4
The marketplace got 3× bigger
Skills are the on-ramp for non-engineers to extend Astrion.
20
→
55
skills
What got added
Productivity (PDF, OCR, summarize)
Code helpers (lint, test, format)
Media (image resize, audio trim)
Web (fetch, scrape, screenshot)
Data (CSV, JSON, chart)
Every skill parse-validated. Descriptions don't overclaim what they do.
Slide 4 of 9

## Slide 5
Astrion has its own kernel now.
Stub for now — but it really boots, on bare-metal emulation, with code we wrote.
$ qemu-system-x86_64 -cdrom astrion-grub.iso
=== Astrion v2.0 Kernel (multiboot2 path) ===
kernel_mb2_main reached; long-mode OK
multiboot2 magic = 0x0000000036d76289
multiboot2 info = 0x00000000001005f8
magic OK — GRUB hand-off clean
kernel halt (stub — next: parse info tags + drive framebuffer)
That output above is real. It's logged in the commit + the design doc + lesson #195.
Slide 5 of 9 · commit 300470d

## Slide 6
How the kernel went from stuck to working
Swap protocols when the firmware fights you. Don't keep digging.
1
Tried UEFI
Standard "correct" path. Used the same firmware that real laptops use.
Hit two stacked OVMF firmware bugs we couldn't fix from our side.
2
Used GRUB
Multiboot2 protocol. Skip UEFI's services entirely. GRUB loads us at 1 MB.
Wrote asm entry + 32→64 bit transition + C kernel entry point.
3
It works
First QEMU run. Serial output reached our kernel cleanly.
About 30 minutes from pivot decision to working substrate.
Slide 6 of 9 · lessons #194 + #195

## Slide 7
What's next — solo-doable
Things I can keep shipping without anyone else.
v1.0 track
Record the 10-min safety video (script is done)
Record the 60-second demo (Phase 0 exit)
Pick the killer feature for Phase 3 (week 30)
Grow skills past 55 toward 100
v2.0 track
Parse multiboot2 info tags (memory map, framebuffer)
Wire existing framebuffer + keyboard + mouse drivers
Read Phil Oppermann's "Writing an OS in Rust"
Start porting C kernel modules to Rust
Slide 7 of 9

## Slide 8
Three things you can unblock
Each one is gating real shippable work.
1
ANTHROPIC_API_KEY
Phase 0 exit gate. Astrion's AI features need it to actually run.
Generate a key from the Anthropic Console and add it to .env.
2
Register astrion-os.com
Phase 2 W21 started May 25. Needs 48h DNS propagation.
Register the domain at any registrar. Point A record at the host.
3
Flash kernel ISO to USB → boot on Surface Pro 6
Hardware test for v1.0 + bypass remaining UEFI firmware bug for v2.0.
Recipe in docs/hardware-testing.md. GRUB ISO works too now.
Slide 8 of 9

## Slide 9
Where we are
v1.0 launch — on track for Dec 21, Phase 1 closed.
v2.0 substrate — GREEN. Real kernel, real boot, real serial output.
Honesty rule — every claim has a commit / log / transcript behind it.
Score: +2 · No lies, no hallucination.
Made with Claude · Week of May 25, 2026